DIGITAL EGYPT PIONEERS INITIATIVE (DEPI)

Project Proposal

Electricity Demand Monitor

| Document Detail | Information |
| --- | --- |
| Project Name | Electricity Demand Monitor |
| Document Type | DEPI Project Proposal |

# Project

Electricity Demand Monitor – a system for monitoring electricity conditions across multiple regions, intended mainly for use by companies.

# Objective

To design and build a system that collects electricity-related data from multiple regional APIs, stores the readings in a database, and presents them on a Dashboard so that company users can monitor electricity conditions across regions and compare current readings with historical ones.

The specific objectives are:

- Collect voltage, electricity demand, temperature, and timestamp data from multiple APIs, each representing a different region.

- Store the collected readings in a database so that historical data is preserved and can be compared with newer readings.

- Provide a Dashboard with charts and visualizations of voltage, electricity demand, temperature, and their changes over time.

- Support multiple users within a company who need to monitor the displayed information.

- Propose a low-voltage alert feature, to be implemented if approved by the team and supervisors.

# Description

Electricity Demand Monitor is a monitoring system for companies that need visibility into electricity conditions in more than one region. A Python-based process retrieves readings from separate APIs, one for each region, and stores them in a database. The Dashboard then displays the stored data as charts, allowing users to follow voltage, electricity demand, and temperature, and to observe how these values change over time.

The data is refreshed periodically, according to the availability and update frequency of the APIs. Because the available APIs may provide historical or older data, the system does not claim to deliver true real-time data. The Dashboard is primarily intended for monitoring and displaying information. The project will initially support multiple regions rather than a single region.

## Monitored Data

| Data Item | Purpose |
| --- | --- |
| Voltage | Monitor voltage readings for each region and observe changes over time. |
| Electricity Demand | Monitor demand for each region and compare it with earlier readings. |
| Temperature | Display temperature alongside voltage and demand. |
| Timestamp | Identify when each reading was recorded and support historical comparison. |

## Scope and Status of Features

| Feature | Status | Notes |
| --- | --- | --- |
| Multi-region data collection from APIs | Confirmed | One API per region; APIs and regions to be identified in Week 1. |
| Historical data storage in a database | Confirmed | Allows comparison of older and newer readings. |
| Dashboard with charts (voltage, demand, temperature, changes over time) | Confirmed | Primarily for monitoring and display. |
| Multi-user company usage | Confirmed | Details of user access to be finalized during the Analysis & Design phase. |
| Low-voltage alert | Proposed | Applies to low voltage only; threshold not yet determined. |
| Selecting individual regions on the Dashboard | Not finalized | To be finalized during the Analysis & Design phase. |
| Forecasting | Not confirmed | Not part of the core scope; may be considered only as a possible future enhancement. |

# Tools & Design

The system follows a simple data pipeline, from the regional APIs through Python processing and the database to the Dashboard.

| Step | Component | Role |
| --- | --- | --- |
| 1 | Regional APIs | Provide electricity-related data for different regions. Specific APIs are to be identified in Week 1. |
| 2 | Python Data Ingestion | Connects to the APIs, retrieves voltage, demand, temperature, and timestamp readings for each region, and passes them on for processing. |
| 3 | Validation & Cleaning | Checks and prepares the collected data before storage. |
| 4 | Database | Stores readings so that historical data is preserved (SQL Server is the initial choice, subject to finalization). |
| 5 | Dashboard | Displays charts of voltage, electricity demand, temperature, and changes over time. |

In line with the DEPI Project Documentation Guidelines, the detailed design artifacts, such as the use case diagram, software architecture, ER diagram, logical and physical schema, data flow diagrams, and UI/UX wireframes, will be prepared and finalized during the Analysis & Design phase. All project documents will be uploaded to GitHub, as required by the guidelines.

# Technologies to Use

| Layer | Technology | Status |
| --- | --- | --- |
| Data Source | Multiple APIs, one for each region | APIs to be identified in Week 1 |
| Backend / Data Processing | Python | Confirmed |
| Database | SQL Server (initial choice / subject to finalization) | Not finalized |
| Dashboard | To be finalized during the Analysis & Design phase | Not finalized |
| Documentation & Version Control | GitHub | Required by DEPI guidelines |

# Team Members & Responsibilities

Team member details are to be completed by the team.

| Member | Name | Student ID | Responsibility |
| --- | --- | --- | --- |
| Member 1 |  |  |  |
| Member 2 |  |  |  |
| Member 3 |  |  |  |
| Member 4 |  |  |  |
| Member 5 |  |  |  |
| Member 6 |  |  |  |

# Week 1: Planning, Requirements & Initial Design

## Tasks

- Define the project plan, problem statement, and objectives.

- Gather and document the functional and non-functional requirements.

- Identify the APIs and regions to be used as data sources.

- Plan the initial database structure for storing multi-region readings.

- Prepare the initial project design, including the high-level data flow.

Responsible Team Member(s): ________________________________________________

## Deliverables

- Project proposal and initial project plan.

- Problem statement and objectives.

- Requirements list (functional and non-functional).

- Documented list of identified APIs and regions.

- Initial database plan and initial project design.

# Week 2: API Connection & Data Ingestion

## Tasks

- Connect to the identified APIs and test the data they return.

- Develop Python scripts to ingest data from the APIs.

- Collect data from multiple regions.

- Set up the initial SQL Server database (subject to finalization).

- Define the data structure for voltage, electricity demand, temperature, and timestamp.

Responsible Team Member(s): ________________________________________________

## Deliverables

- API connection and test results.

- Python data ingestion scripts.

- Sample multi-region data collected.

- Initial database setup.

- Documented data structure.

# Week 3: Data Storage, Preparation & Dashboard Design

## Tasks

- Store the collected readings in the database.

- Apply data validation and cleaning.

- Handle historical data so that older and newer readings can be compared.

- Prepare the stored data for visualization.

- Create the initial Dashboard design.

- Plan the low-voltage alert; the threshold is to be determined.

Responsible Team Member(s): ________________________________________________

## Deliverables

- Populated database with validated and cleaned data.

- Approach for handling historical data.

- Data prepared for visualization.

- Initial Dashboard design.

- Low-voltage alert plan.

# Week 4: Dashboard Implementation, Integration & Testing

## Tasks

- Implement the initial Dashboard.

- Create charts for voltage, electricity demand, temperature, and changes over time.

- Integrate the complete flow: API → Python → Database → Dashboard.

- Implement the low-voltage alert, if approved.

- Carry out initial testing.

- Prepare the initial documentation.

Responsible Team Member(s): ________________________________________________

## Deliverables

- Initial Dashboard with charts.

- Working integration of API, Python, database, and Dashboard.

- Low-voltage alert, if approved.

- Initial test results.

- Initial project documentation.